DVGA — 7-DAY DAST/VAPT PROJECT PLAN

Damn Vulnerable GraphQL Application

Assessment Type: Dynamic Application Security Testing (DAST) / Vulnerability Assessment & Penetration Testing (VAPT)

Duration: 7 Days

Primary Focus: GraphQL security, web application security, authentication, authorization, injection, information disclosure, code execution, denial-of-service, business logic, and applicable attack chains.

# 1. Project Objective

Conduct a structured, evidence-driven security assessment of DVGA. The assessment will use the provided DVGA solution material as a guide for defining testing objectives, while treating each item as a test target rather than automatically as a vulnerability. A finding will be reported only after successful reproduction, security-impact validation, and evidence collection.

# 2. Seven-Day Assessment Plan

| Day | Focus |
| --- | --- |
| Day 1[29 AUG] | Reconnaissance, application mapping, GraphQL endpoint discovery, technology fingerprinting, GraphQL detection, attack-surface identification, baseline behavior and evidence collection. |
| Day 2[30 AUG] | GraphQL schema discovery, introspection, queries, mutations, aliases, fragments, variables, GraphiQL/interface exposure, field suggestions and error/stack-trace behavior. |
| Day 3[31 AUG] | Authentication & authorization testing — JWT token handling/forgery, interface protection, query restrictions, weak password protection, access-control boundaries, object-level access and privilege boundaries. |
| Day 4[1 SEP] | Injection & server-side testing — SQL injection, stored XSS, HTML injection, log injection/log spoofing, SSRF, OS command injection and relevant GraphQL input handling. |
| Day 5[2 SEP] | GraphQL abuse — batching, aliases, query complexity, query depth, deep recursion, resource-intensive queries, field duplication, circular fragments, resource exhaustion and excessive data exposure,automated testing using zap,wapiti. |
| Day 6[3 SEP] | Advanced testing — arbitrary file write/path traversal, remaining applicable business-logic/security tests, attack chaining, evidence verification, false-positive elimination, severity/CWE,CVSS calculation and report commencement. |
| Day 7[4 SEP] | Final validation, evidence organization, vulnerability matrix, attack-chain documentation, remediation, executive summary, final report completion,submission. |

# 3. Documentation Workflow

| Stage | Documentation |
| --- | --- |
| Reconnaissance | Store discovered endpoints, technology information and tool output in recon/. |
| General Testing | Store requests, responses and screenshots that document testing activity in requests-responses-screenshots/. |
| Investigation | Record hypotheses, observations and working vulnerability notes in notes/ and md-files/vuln-writeups/. |
| Confirmed Finding | Assign a finding ID only after validation. Create the finalized Markdown finding and dedicated evidence directory. |
| Evidence | Store confirmed-finding requests, responses and screenshots under evidence/vulnerabilities/<finding-id>/. |
| Reporting | Use the validated findings and evidence to build the final report in report/. |

# 4. Evidence Standards

Preserve raw requests and responses whenever they materially support a finding.

Capture screenshots that demonstrate the relevant behavior or impact.

Do not modify raw evidence unnecessarily; keep working analysis separate from raw artifacts.

Record enough context to reproduce the result independently.

Keep unsuccessful and non-vulnerable tests separate from confirmed vulnerability evidence.

Retesting must be documented for every confirmed finding where remediation status is assessed.

# 5. Final Report Structure

1. Cover Page

2. Document Control / Version History

3. Executive Summary

4. Assessment Overview

5. Scope and Target

6. Assessment Objectives

7. Methodology and Testing Approach

8. GraphQL Attack Surface Overview

9. Reconnaissance Summary

10. Testing Coverage / Assessment Matrix

11. Vulnerability Summary and Risk Rating

12. Detailed Vulnerability Findings

13. Attack Chains / Chained Impact (where demonstrated)

14. Retesting Results

15. Remediation Recommendations

16. Overall Risk Assessment

17. Limitations

18. Conclusion

19. Appendices

20. Evidence References

# 6. Finding Classification Principle

The DVGA solution guide defines relevant testing objectives. It does not automatically define the final vulnerability list. Features such as introspection, GraphiQL, and field suggestions must be evaluated in context. The final report will contain only findings that are confirmed, reproducible, security-relevant, and supported by evidence.

# 7. Quality Goal

The DVGA assessment should improve upon the previous project by emphasizing stronger validation, cleaner evidence organization, explicit retesting, accurate vulnerability classification, reproducibility, consistent severity assessment, and a more rigorous final report.